【施 工 公 告】
主	旨：「國立清華大學學人宿舍新建工程」屋突一層混凝土澆置運輸動線施工時程公告事宜
施工時間：104年04月17日(五)至104年04月19日(日)
說	明：
一、旨揭「國立清華大學學人宿舍新建工程」施作屋突一層混凝土澆置作業，預計於104年04月17日(五)至104年04月19日(日)上午7時30分至下午9時30分施作，混凝土預拌車將由北大門光復路進入校區，經學生宿舍區駛入「學人宿舍新建工地」，由大學路駛離工地；惟如果大學路交通狀況無法利於大型車輛通行時，仍通行校區由北大門進出。另考量光復路及北大門交通負載狀況，如因擁塞影響作業，將調派車輛由新南門進出；屆時將派交通管制人員實施行車路線交管作業，並設管制點管制，行車速度限制25km/hr以下，若因天候因素影響工程進行，或依契約規定不計工期者，該工項完成日期將順延。
二、施工運輸行車路線與管制點詳如附圖，施工時周邊將進行交通管制，禁止進入(含部分行車區域)及施工動線區域影響人車通行，當日提早完工則提早解除管制；另混凝土預拌車須於校內待車等候澆置作業，屆時將影響人車通行，敬請見諒。
三、施作期間將有重型機具進出與施作，產生噪音、振動及粉塵等，為確保人員及車輛之用路安全，工區周邊出入口處及沿線施工動線將進行人車通行管制，敬請多加配合。
四、施工期間，非相關人員或施工車輛請勿靠近圍籬周邊管制區域，同時該周邊區域(學生住宿組往碩齋沿線路邊)亦請勿停車，以免發生危險與愛車汙損之情事，造成不便與困擾，敬請見諒。
施工廠商：偉邦營造股份有限公司	聯絡電話：03-5749561
工地主任：郭敏詮	聯絡電話：0952-570429
設計監造單位：林志成建築師事務所	聯絡電話：03-5420210
監造工程師：劉人綱	聯絡電話：0933-481650
專案管理單位：誠蓄工程顧問股份有限公司	聯絡電話：03-5749502
專管主任：謝百榮	聯絡電話：0933-792785
營繕組聯絡人：周海清	聯絡電話：03-5731341
事務組聯絡人：謝芳靜	校內分機：62238
校園安全相關事宜緊急通報電話：
校警隊	03-5714769	校內直撥：33333

【Construction Notification】
Subject：「National Tsing Hua University Guest House Ⅲ」installationof concrete inRoof 1, Construction Schedule of Transit Route
Date：From 2015/04/17(FRI) to 2015/04/19(SUN)
Details：
[bookmark: _GoBack]1、「National Tsing Hua University Guest House Ⅲ」installation of concrete　in Roof 1, during 2015/04/17(FRI)to 2015/04/19(SUN)from 07:30 to 21:30.Concrete mixers will enter the campus through northern school gate to Guest House, and leave the campus through Da-Syue Road. If the traffic situation is not available for large-sized vehicles, the concrete mixers will leave through northern school gate. If there will be traffic jam aroundKuang-Fu Road and northern school gate, the deployed vehicleswilluse new southern school gate. To ensure the smooth flow of traffic, please follow the staff’s instruction while passing through the construction area. The speed limit of vehicles is under 25km/hr around new control points. Construction might be postponed due to the weather or any other unexpected situations.
2、Construction areas are listed in the maps below.  During construction, roads in this area will be under control. Vehicles and personnel should follow the instruction. If the construction goes without any other problems, we hope to complete it as soon as possible.There will be detours while concrete mixer works in the campus.Weapologize for the inconvenience.
3、We apologize for noises, dust and detours caused by the construction. Thank you for your cooperation.
4、For your safety, during the construction, irrelevant personnel and vehicles should stay away from this area (including the streetfrom Division of Student Housing to Shuo Dormitory).To prevent damages of vehicles, please do not park around the construction area.
Company: WIDE BOND CONSTRUCTION CO.,LTD.	TEL:03-5749561
Company Contact:MiimChuan- Kuo	TEL:0952-570429
Supervision of Design and Construction: Lin Zhicheng Architectural Resources
TEL:03-5420210
Supervisor：Jen Kang-Liu	TEL0933-481650:
ProjecConstructiontManagement:Transcend Engineering Consultants Co., Ltd
TEL:03-5749502
Chief Director: Bai-RongXie	TEL:0933-792785
Division of Construction and Maintenance: HaichingChou	Extension number:31341
Division of Physical Facility:Fang-ChingSieh	Extension number: 62238
Emergency Contact for Campus Safety: Campus Security Office  03-5714769
Direct Dialing in Campus: 33333
